WORKFORCE DAILY TRACKER

Product Requirements Document (PRD)

Version 1.0  |  April 2026  |  Confidential

Prepared for: Antigravity

Classification: Internal Use Only

# 1. Executive Summary

The Workforce Daily Tracker is a role-based web application designed to digitise and centralise the daily operations of a 20-person organisation. The system replaces manual spreadsheet-based tracking with a real-time, automated platform that covers employee attendance, task management, leave workflows, performance monitoring, and reporting — all accessible through a browser with no installation required.

This PRD defines every feature, screen, user story, data model, API contract, non-functional requirement, and delivery milestone required to build Version 1.0 of the platform.

Core Objective Enable Employees, Managers, and HR Admins to perform their daily workforce management tasks from a single, secure, role-aware web application integrated with Microsoft 365.

# 2. Product Overview

## 2.1 Product Vision

A unified, real-time workforce management portal that eliminates manual tracking, reduces HR overhead, and gives management live visibility into team productivity and attendance.

## 2.2 Scope

- Web application (responsive, browser-based — Chrome, Edge, Firefox, Safari)

- Microsoft 365 integration (SSO via Azure AD, OneDrive/SharePoint for exports)

- Three user roles: Employee, Manager, HR Admin

- Up to 20 concurrent users (scalable to 100+ in future versions)

- Initial deployment target: Azure Static Web Apps + Azure Functions backend

## 2.3 Out of Scope (V1)

- Native mobile app (iOS/Android)

- Payroll integration

- Biometric attendance hardware integration

- Multi-company / multi-tenant support

## 2.4 Stakeholders

| Stakeholder | Role | Primary Interest |
| --- | --- | --- |
| Employees (×20) | End user | Quick daily check-in, task view, leave requests |
| Managers | Approver / assigner | Task allocation, leave approvals, team performance |
| HR Admin | System owner | Full dashboard, reports, employee management |
| IT / DevOps | Operator | Deployment, security, Azure infra management |

# 3. User Roles & Permissions

## 3.1 Role Definitions

| Feature | Employee | Manager | HR Admin | Super Admin | Notes |
| --- | --- | --- | --- | --- | --- |
| Daily check-in/out | Own only | Own + view team | All | All |  |
| Task submission | Own only | Own + assign | View all | All |  |
| Task assignment | None | To direct reports | View only | All |  |
| Leave request | Submit own | Submit + approve | Submit + approve all | All |  |
| Performance ratings | Own self-rating | Rate direct reports | View all | All |  |
| HR Dashboard | None | Team view only | Full access | Full access |  |
| Reports & exports | Own data | Team reports | All reports | All reports | Excel + PDF |
| Employee management | None | None | Add/edit/deactivate | Full CRUD |  |
| System configuration | None | None | Limited | Full |  |

# 4. Functional Requirements

## 4.1 Authentication & Onboarding

### 4.1.1 Microsoft SSO Login

- Login via Azure Active Directory (AAD) using Microsoft OAuth 2.0 / MSAL

- On first login, user profile auto-populated from AAD (name, email, department, manager)

- Role assigned by HR Admin post-registration

- Session timeout after 8 hours of inactivity

- 'Remember me' option for 30-day persistent login

### 4.1.2 User Profile

- Editable fields: profile photo, phone number, emergency contact, work location

- Read-only fields (sourced from AAD): name, email, department, designation, manager

- Password management handled entirely by Microsoft — no local passwords

## 4.2 Employee Daily Check-In / Check-Out

### 4.2.1 Check-In Flow

- One-click check-in button on employee home screen

- System records exact timestamp (IST, server-side)

- Status selection: Present / WFH / On-site Client

- Optional morning note (max 200 characters)

- If check-in missed by 10:00 AM IST → automated reminder notification

- Late check-in flag auto-applied if after 09:30 AM IST (configurable threshold)

### 4.2.2 Check-Out Flow

- Check-out button unlocks after minimum 4 hours from check-in

- End-of-day summary popup: tasks completed count, self-performance rating (1–5 stars), optional notes

- Auto check-out applied at midnight if employee forgets (marked as incomplete)

- Total hours worked calculated and stored (check-out time minus check-in time)

## 4.3 Task Management

### 4.3.1 Task Assignment (Manager)

- Manager opens 'Assign Tasks' panel, selects employee and date

- Add tasks with: title (required), description, priority (High / Medium / Low), due time

- Tasks can be assigned to multiple employees simultaneously (broadcast)

- Edit or delete assigned tasks before employee starts them

- View assignment history per employee

### 4.3.2 Daily Task Log (Employee)

- Employee views today's assigned tasks in a checklist format

- Mark tasks as: Not Started / In Progress / Completed / Blocked

- Add completion notes per task

- Add self-initiated tasks not assigned by manager (marked 'Self-assigned')

- Tasks carry over to next day if incomplete, with visual overdue indicator

### 4.3.3 Task Visibility

- Manager sees real-time status of all team tasks on a Kanban-style board

- HR Admin sees task completion rates across all teams

- Filter by employee, date range, status, priority

## 4.4 Leave Management

### 4.4.1 Leave Request (Employee)

- Select leave type: Full Day / Half Day / Sick Leave / Emergency Leave

- Select date range (up to 14 consecutive days per request)

- Add reason / supporting notes

- View remaining leave balance by type

- Cancel pending or approved future leave

### 4.4.2 Leave Approval Workflow

- On submission, Manager receives in-app notification + email

- Manager approves, rejects, or requests modification with comment

- Employee notified of decision in real-time

- On approval: attendance record auto-updated; leave balance decremented

- HR Admin can override any manager decision

- Leave calendar view shows team availability for conflict detection

### 4.4.3 Leave Balances

- HR Admin configures annual leave entitlements per employee

- System tracks: earned, taken, pending, remaining per leave type

- Leave year reset on configurable date (default: April 1st)

## 4.5 Notifications & Reminders

### 4.5.1 In-App Notifications

- Real-time notification bell icon with unread count badge

- Notification types: check-in reminder, task assigned, task overdue, leave approved/rejected, manager comment, system alert

- Mark as read individually or all at once

- Notification history retained for 90 days

### 4.5.2 Email Notifications

- All notifications also sent to user's Microsoft 365 email

- Daily digest email at 8:30 AM IST: today's tasks, leave status, reminders

- Weekly summary email to managers every Monday: team attendance, completion rates

- HR Admin receives weekly workforce summary report via email

### 4.5.3 Teams Integration (optional, Phase 1.5)

- Post daily reminders to a designated MS Teams channel

- Leave approval notifications via Teams adaptive cards

## 4.6 HR / Manager Dashboard

### 4.6.1 HR Admin Dashboard

- KPI cards at top: Total Present Today, WFH, On Leave, Absent, Avg Team Rating

- Attendance heatmap: all employees × last 30 days (colour-coded by status)

- Performance trend chart: team average rating per week (line chart)

- Task completion rate bar chart: per employee, current week

- Leave calendar: who is on leave when (month view)

- Late arrival tracker: employees with 3+ late check-ins in current month

- Top performers widget: ranked by avg rating + task completion %

### 4.6.2 Manager Dashboard

- Filtered view of the above, limited to direct reports only

- Today's team status at a glance: attendance + task progress

- Pending leave approvals widget with quick approve/reject buttons

- Overdue tasks alert: team tasks past due time

### 4.6.3 Employee Dashboard (My Day)

- Today's check-in status and work hours so far

- My tasks list for today (from manager + self-assigned)

- My leave balance summary

- My performance trend (last 30 days self-ratings)

- Announcements from HR

## 4.7 Reports & Exports

| Report Name | Data Included | Frequency | Format | Access |
| --- | --- | --- | --- | --- |
| Monthly Attendance Report | Daily attendance per employee | Monthly | Excel + PDF | HR + Manager |
| Task Completion Report | Tasks assigned vs completed | Weekly / Monthly | Excel + PDF | HR + Manager |
| Performance Summary | Avg ratings, grade distribution | Monthly | Excel + PDF | HR only |
| Leave Report | Leave taken vs balance per employee | Monthly | Excel + PDF | HR + Employee (own) |
| Late Arrival Report | Check-ins after threshold per employee | Monthly | Excel | HR + Manager |
| Custom Date Range Export | Any of the above filtered by date | On demand | Excel + PDF | HR Admin |

- All Excel exports open in MS 365 Excel Online via SharePoint link, or download as .xlsx

- PDF exports use server-side rendering (headless Chrome / Puppeteer) with company branding

- Scheduled reports auto-emailed on configurable cadence

## 4.8 Employee Management (HR Admin)

- Add new employee: name, email, department, designation, manager, joining date, leave entitlements

- Edit employee details

- Deactivate employee (soft delete — data retained, login disabled)

- Bulk import employees via Excel template upload

- Assign / reassign manager

- View full employment history: attendance, tasks, leave, ratings over tenure

## 4.9 System Configuration (HR Admin / Super Admin)

- Work hours configuration: start time, end time, late threshold, minimum hours per day

- Leave policy: types, annual entitlement per type, carry-forward rules

- Holiday calendar: upload public holidays, company holidays

- Notification settings: which events trigger email/in-app alerts

- Performance rating labels: customise 1–5 star descriptions

- Department and designation master lists

# 5. User Stories

## 5.1 Employee Stories

- As an Employee, I want to check in with one click so that my attendance is recorded without filling a form.

- As an Employee, I want to see my assigned tasks for today so that I know what to work on.

- As an Employee, I want to mark a task as completed and add a note so that my manager knows my progress.

- As an Employee, I want to apply for leave and track its approval status so that I can plan my schedule.

- As an Employee, I want to see my monthly attendance and performance trend so that I can improve.

## 5.2 Manager Stories

- As a Manager, I want to assign tasks to my team daily so that everyone has clear deliverables.

- As a Manager, I want to see a live view of my team's check-in status at 9 AM so that I know who is present.

- As a Manager, I want to approve or reject leave requests with a comment so that the employee is informed.

- As a Manager, I want to add a comment on an employee's daily log so that I can give real-time feedback.

- As a Manager, I want a weekly report of my team's task completion rates so that I can identify productivity gaps.

## 5.3 HR Admin Stories

- As HR Admin, I want to see a real-time dashboard of all employees' attendance today so that I can act on absences immediately.

- As HR Admin, I want to export a monthly attendance report as Excel so that I can process payroll.

- As HR Admin, I want to onboard a new employee in under 5 minutes so that they can start using the system on day one.

- As HR Admin, I want to configure the leave policy and holidays once per year so that the system runs automatically.

- As HR Admin, I want to see who the top and bottom performers are by rating so that I can plan appraisals.

# 6. Screens & UX Specification

## 6.1 Screen Inventory

| Screen | Role Access | Key Components |
| --- | --- | --- |
| Login / SSO landing | All | Microsoft Sign-in button, company logo, tagline |
| Employee Home (My Day) | Employee | Check-in/out, task list, leave balance, notifications |
| My Tasks | Employee | Today's tasks, checklist, add self-task, history |
| Leave Request | Employee + Manager | Form, leave balance, calendar, request history |
| My Profile | All | Photo, contact info, stats, employment details |
| Manager Home | Manager | Team attendance cards, pending leaves, task board |
| Task Assignment | Manager | Employee selector, task form, broadcast option |
| Leave Approvals | Manager + HR | Pending list, approve/reject, team calendar |
| Team Performance | Manager + HR | Rating charts, individual employee drilldown |
| HR Dashboard | HR Admin | KPI cards, heatmap, charts, alerts |
| Reports | HR + Manager | Report selector, date range, preview, export |
| Employee Management | HR Admin | Employee list, add/edit/deactivate, bulk import |
| System Settings | HR + Super Admin | Work hours, leave policy, holidays, notifications |
| Notifications Centre | All | Full list, filters, mark read, settings |

## 6.2 Design Principles

- Mobile-responsive: all screens functional on 375px+ viewport

- Accessibility: WCAG 2.1 AA compliance — keyboard navigable, screen-reader labels, minimum 4.5:1 contrast

- Loading states: skeleton screens for all data-fetching components

- Empty states: illustrated empty states with action prompts (not blank screens)

- Error states: user-friendly error messages with recovery actions

- Design system: Microsoft Fluent UI component library for MS 365 consistency

# 7. Technical Architecture

## 7.1 Tech Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | React 18 + TypeScript | Component-based, strong MS 365 ecosystem, Fluent UI support |
| UI Library | Microsoft Fluent UI v9 | Native MS 365 look and feel, accessibility built-in |
| State Management | Zustand + React Query | Lightweight global state + server-state caching |
| Backend | Node.js + Express (TypeScript) | Familiar ecosystem, fast API development |
| Database | PostgreSQL 15 (Azure DB) | Relational data model suits HR workflows, ACID compliance |
| ORM | Prisma | Type-safe queries, schema migration management |
| Authentication | Azure AD + MSAL.js | MS SSO, existing employee directory, MFA support |
| File Storage | Azure Blob Storage | Profile photos, report PDFs, bulk import files |
| Email | Microsoft Graph API | Send via company Outlook, no third-party email service |
| Hosting — Frontend | Azure Static Web Apps | Global CDN, preview deployments, free tier available |
| Hosting — Backend | Azure App Service (B2) | Auto-scaling, easy CI/CD from GitHub |
| PDF Generation | Puppeteer (headless Chrome) | Pixel-perfect report PDFs with branding |
| Excel Generation | ExcelJS | Programmatic .xlsx creation with formatting |
| CI/CD | GitHub Actions | Automated test, build, deploy pipeline |

## 7.2 Data Models

### Core Entities

- User: id, name, email, role, department, designation, managerId, joinDate, isActive, leaveBalances, azureAdId

- AttendanceLog: id, userId, date, checkIn, checkOut, status, totalHours, lateFlag, morningNote, endOfDayNote, selfRating

- Task: id, title, description, assignedTo, assignedBy, dueDate, priority, status, completionNote, isManagerAssigned, createdAt

- LeaveRequest: id, userId, leaveType, startDate, endDate, reason, status, approverId, approverComment, createdAt, resolvedAt

- Notification: id, userId, type, title, body, isRead, relatedEntityType, relatedEntityId, createdAt

- LeaveBalance: id, userId, leaveType, entitled, taken, pending, remaining, year

- SystemConfig: id, key, value, updatedBy, updatedAt

## 7.3 API Design

### REST API Endpoints (summary)

- POST /auth/login — Exchange AAD token for app JWT

- GET/PUT /users/:id — Get or update user profile

- POST /attendance/checkin — Record check-in with status and note

- PUT /attendance/checkout/:id — Record check-out with rating and summary

- GET /attendance — Query attendance logs (filterable by user, date range, status)

- GET/POST /tasks — Get task list or create new task

- PUT /tasks/:id — Update task status or details

- GET/POST /leave — Get leave requests or submit new request

- PUT /leave/:id/approve — Approve or reject leave with comment

- GET /dashboard/hr — Aggregated HR dashboard data

- GET /dashboard/manager — Manager team summary data

- GET /reports/:type — Generate report with filters

- POST /reports/:type/export — Download Excel or PDF

- GET/POST/PUT/DELETE /employees — Employee management CRUD

- GET/PUT /settings — System configuration read/write

## 7.4 Security

- All API endpoints protected by JWT bearer token validation

- Role-based access control (RBAC) enforced server-side on every endpoint

- HTTPS enforced — HTTP redirected to HTTPS

- Azure AD MFA support for all users

- Data encrypted at rest (Azure DB encryption) and in transit (TLS 1.3)

- Input validation and sanitisation on all user inputs

- Rate limiting: 100 requests/minute per user

- Audit log: all data-modifying actions logged with user, timestamp, before/after state

- GDPR-ready: data export and deletion endpoints available

# 8. Non-Functional Requirements

| Category | Requirement | Target |
| --- | --- | --- |
| Performance | Page load time (first contentful paint) | < 2 seconds on 4G |
| Performance | API response time (P95) | < 500ms |
| Availability | System uptime | 99.5% monthly (< 3.6 hrs downtime) |
| Scalability | Concurrent users | 20 users V1, architecture supports 200+ |
| Security | Authentication | Azure AD SSO + MFA |
| Accessibility | WCAG compliance | Level AA (2.1) |
| Browser support | Minimum browser versions | Chrome 90+, Edge 90+, Firefox 90+, Safari 14+ |
| Data retention | Attendance and task records | 3 years minimum |
| Backup | Database backup frequency | Daily automated backup, 30-day retention |
| Recovery | RTO / RPO | RTO < 4 hours, RPO < 24 hours |

# 9. Microsoft 365 Integrations

## 9.1 Azure Active Directory (AAD)

- Single Sign-On via Microsoft Identity Platform (OAuth 2.0 / OpenID Connect)

- User profile sync: display name, email, department, job title, manager from AAD

- Group membership used to derive initial role assignment

- MFA enforcement inherits from tenant AAD policy

## 9.2 Microsoft Graph API

- Send email notifications via user's Outlook account

- Read user calendar to surface conflicts in leave calendar (optional, V1.5)

- Post to Teams channel for notifications (optional, V1.5)

## 9.3 OneDrive / SharePoint

- Generated reports saved to a designated SharePoint document library

- Direct 'Open in Excel Online' link in report downloads

- HR bulk import template hosted on SharePoint for easy access

# 10. Delivery Plan

## 10.1 Phases

| Phase | Duration | Deliverables | Key Milestones |
| --- | --- | --- | --- |
| Phase 0 | 1 week | Project setup, Azure infrastructure, CI/CD pipeline, DB schema, design system | Dev environment live |
| Phase 1 | 3 weeks | Auth (SSO), Employee home, Check-in/out, Daily task log, Basic notifications | Employee MVP working |
| Phase 2 | 3 weeks | Task assignment (Manager), Leave request + approval workflow, Leave calendar | Manager workflows live |
| Phase 3 | 2 weeks | HR Admin dashboard, Performance charts, Employee management, System config | HR dashboard complete |
| Phase 4 | 2 weeks | Reports & Excel/PDF exports, Email notifications, Scheduled reports | Reporting complete |
| Phase 5 | 1 week | UAT, bug fixes, performance tuning, security review, documentation | Production launch |

Total estimated timeline: 12 weeks from project kick-off to production launch.

## 10.2 Definition of Done

- Feature passes unit tests (≥ 80% code coverage)

- Feature passes QA test cases defined in test plan

- Responsive on mobile (375px) and desktop (1280px)

- Reviewed and approved by product owner

- No P0/P1 bugs open

- API documented in Swagger / OpenAPI spec

# 11. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| AAD integration issues delaying login | Medium | High | Early spike in Phase 0; fallback to email/password for dev only |
| Scope creep from stakeholders | High | Medium | Strict change control process; anything new goes to V1.5 backlog |
| Low employee adoption | Medium | High | Onboarding walkthrough on first login; manager reminders; keep UX simple |
| Azure cost overrun | Low | Medium | Cost alerts configured; right-size app service; review monthly |
| Data loss / breach | Low | Critical | Encryption, RBAC, audit logs, daily backups, penetration test before launch |

# 12. Success Metrics

## 12.1 Adoption KPIs (Target: 90 days post-launch)

- Daily active users: ≥ 90% of active employees check in via the app within 30 days

- Task submission rate: ≥ 80% of employees log at least 1 task per working day

- Leave request adoption: 100% of leave requests submitted via the system within 60 days

- Report usage: HR generates at least 1 report per week

## 12.2 Quality KPIs

- System uptime: ≥ 99.5%

- User satisfaction score (NPS survey at 30 days): ≥ 40

- Support tickets per week: < 5 after first month

# 13. Glossary

| Term | Definition |
| --- | --- |
| AAD | Azure Active Directory — Microsoft's cloud identity service |
| SSO | Single Sign-On — log in once to access all connected systems |
| MSAL | Microsoft Authentication Library — SDK for AAD authentication in web apps |
| RBAC | Role-Based Access Control — permissions determined by user role |
| ORM | Object-Relational Mapper — maps database tables to code objects (Prisma) |
| DXA | Device-independent eXtra-fine units — measurement unit used in DOCX specification |
| IST | Indian Standard Time (UTC +5:30) — default timezone for all timestamps |
| UAT | User Acceptance Testing — final testing performed by end users before launch |
| RTO | Recovery Time Objective — max acceptable time to restore service after outage |
| RPO | Recovery Point Objective — max acceptable data loss measured in time |

This PRD is version 1.0. All changes must go through the product owner and be logged in the version history. Antigravity — Confidential.